Feasibility Analysis

By: Evan Blackman, Jalen Williams, Zakeri Mostafa

Technical Feasibility (Moderate): Can we build it?

- Familiarity with Business Processes: (Moderate). Staff are experienced in donor management and volunteer tracking, but they currently rely on Salesforce and Constant Contact, which do not integrate smoothly.

- Familiarity with Technology: (Low-moderate). Staff and volunteers struggle with Salesforce’s complexity; a system designed specifically for nonprofits ex (Bloomerang, Quorum) would be more user-friendly

- Project Size: (small). The new system must integrate donor management, email marketing, reporting, and volunteer tracking. Migration and training will require structured implementation but it's not unmanageable.

- Integrating with Existing Systems: Current tools (Salesforce + Constant Contact) have integration issues. The new system will be built fully inside Boomerang, replacing Salesforce and Constant Contact and customize based on angels and sparrows

- Risk Mitigation:

- Data migration in phases: Move both donor and volunteer data in stages instead of all at one time to minimize error

- Training Sessions: Provide training workshops for staff and volunteers to reduce confusion and pushback

- The Vendor: Focusing on choosing a non-profit friendly vendor, with reinforced onboarding support that will ease any problems that may arise.

Organizational Feasibility (medium) - If we build it will they come?

- Project Champion: Cindy Deutsch is the requester and will serve as sponsor.

- Management Support: (medium). The leadership recognizes inefficiencies and wants accurate donor engagement tools.

- User Support: (High). Staff and volunteers have expressed frustration with current systems. A simpler, nonprofit focused system will likely improve moral and adoption.

- Other Stakeholders: Donors, Churches, Schools, other small businesses, community partners will benefit from clearer communications and improved accuracy of reports.

Economic Feasibility (High)- Should we build it?

Development Costs

- Software Setup (bloomerang) $10,000.00 startup costs

- implementation/training - $5000 (estimate) wont fully know till training begins

- Total development costs - $15,000.00

Recurring Costs

- Annual software License/maintenance - $6,000.00

- Per-user licensing fees: $500/user × 50 users = $25,000.00 annually

- Total recurring costs - $31,000.00

Total Costs

- Year 0 (one time + recurring): $46,000.00

- Year 1 (recurring only): $31,000.00 annually

Annual tangible benefits

- Labor savings ( reduced manual reporting & data entry): $15,000.00

- Fundraising Accuracy (easier donations and communication between donor & org): $20,000.00

- Volunteer & Donor management efficiency : $10,000.00

- Total Annual tangible Benefits: $45,000.00

Intangible Benefits

- Stronger donor trust and retention

- Improved morale with user-friendly tools

- Enhanced reputation with churches and community partners

- Reduced organizational risk from data errors and reliance on one person

Net Present Value (NPV)

- NPV ≈ $120,000.00 over 5 years, assuming 6% discount rate and annual net benefits of $14,000

Return on Investment (ROI)

- Annual ROI - 145%

- 5-year ROI >450%

| Year | Total Costs | Total Benefits | Net Benefit (Benefits – Cost) | Cumulative Net Benefit |
| --- | --- | --- | --- | --- |
| Year 0 | $46,000 | $45,000 | –$1,000 | –$1,000 |
| Year 1 | $31,000 | $45,000 | $14,000 | $13,000 |
| Year 2 | $31,000 | $45,000 | $14,000 | $27,000 |
| Year 3 | $31,000 | $45,000 | $14,000 | $41,000 |
| Year 4 | $31,000 | $45,000 | $14,000 | $55,000 |
| Year 5 | $31,000 | $45,000 | $14,000 | $69,000 |

Notes

- Software setup ($10,000.00): based on Bloomerang nonprofit pricing provided by Angels & Sparrows

- Implementation and training labor ($5,000.00): estimated 100 hours of setup/training across 3-4 staff at 50/hr average IT consulting rate.

- Annual software maintenance ($6,000.00): quoted by bloomerang (plus per-user licensing)

- Labor saving: staff noted that manual reporting is time consuming and donor lists often end up in wrong categories, estimated 10 hours a week across staff saved

- Fundraising accuracy: current salesforce + constant contact issue caused missed or duplicate communications or no communication at all.